# Eval Co-pilot: PRD (v1, Mon 19 Oct 2026, 4:20 PM IST)

Owner and verifier: Tj. Coding AI: Claude Code (types the code). Rule: Claude Code builds only what is written here, one stage at a time. Tj checks each stage against his own sketches before the next stage starts.

## 1. What this is, in one line

A tool that takes a list of test questions, asks someone else's live AI app every question, checks every answer with plain code, and shows Run 1 next to Run 2, so the app owner can see the failure they didn't know about and watch it get fixed.

## 2. Context and deadlines

- Hackathon: 100xEngineers Cohort 8, Module 2. Window Sat 17 Oct 9 PM to Tue 20 Oct 9 PM IST. Work after Tue 9 PM does not count. Results Thu 22 Oct.

- Hand-in: filled Eval Co-pilot template (5 moves, photos of paper work), public GitHub repo, live link with login and RLS proven by a two-user test, stranger test.

- Mon 9 AM "Live" check-in: posted Yellow, no live link yet.

- Mon 9 PM "Stored" check-in: Green criteria not yet read. READ BEFORE 8 PM.

- Mon 9 to 11 PM IST: classmate session with Pratik (5:30 to 7:30 PM his time). He opens the live link, signs in, runs his questions (Run 1), changes something in his app, Run 2. Tj watches and does not help.

- Tue 9 AM check-in: classmate session done, Run 1 vs Run 2 as proof. Tue 2 to 5 PM: stranger session. Submit by 8:45 PM Tue.

- Target for tonight: live link Pratik can open and use by about 8:30 PM.

## 3. Who uses it and why

- User: a builder or founder with a live AI app that answers questions. They can't tell what is breaking in it.

- Why not "just run it myself": stored questions (memory), deterministic checks, regression check (did a fix break something that used to pass), Run 1 vs Run 2 side by side.

- Test target app: Pratik's knowledge retriever (see section 9). Backup: Trove (Jagdeep), paste mode, cut first.

## 4. Needs list (Tj's own, updated)

- Enter questions (10 recommended, any number allowed), what a good answer includes for each, the app address, and the two field names (where the question goes, where the answer comes back). Optionally one global "wrong if the answer says this" text.

- Click the button and submit.

- My app runs the questions against their app.

- A report is created per row, Pass or Fail, using the checks.

- The output is shown to the user on a dashboard and saved as a run.

- They fix things in their own app (outside the tool).

- They click Rerun. Optionally they edit questions first (screen 9).

- Run 1 and Run 2 are shown side by side, with fixed / broke / same per question.

- Login, so a user sees only their own work.

Every feature in this PRD traces to a line above. If a feature has no line, it is cut or the line is added.

## 5. Scope

In for tonight: needs 1 to 9, code checks only. Cut first if behind (in this order): AI explanation step, download report (screen 6), Trove paste mode, pretty styling, CSV upload, "+ more rules". Never cut (hackathon rules): login with RLS, live link, Run 1 vs Run 2, classmate and stranger sessions.

Not now: ChatGPT/other model judging, comparisons like "under 100 minutes", per-question must-not rules, rules table, snapshotting an edited good answer.

## 6. Code decides vs AI decides

Code (deterministic, same input gives same result):

- Send each stored question to the app address.

- Treat an error, timeout or empty answer as Fail.

- Check each answer against the checks (section 8).

- Mark Pass or Fail per question, with a fail reason.

- Save the run and its answers.

- Compare Run 1 vs Run 2 per question (fixed / broke/same).

- Log in so each user sees only their own rows.

AI (probabilistic, LAST stage, optional):

- One line, labelled "suggestion", on why the app is probably failing (for example keyword mismatch, no synonym).

No-go lines (Tj's):

- AI never changes a Pass or Fail. Only the code checks decide.

- If AI can't tell why, it says "I don't know" and never invents a reason.

- (Tj to write in his own words) AI explains only from four things: the question, the good-answer text the user typed, the answer the app returned, and the check that failed.

## 7. Architecture (boxes)

| Box | Runs on | Holds / does |
| --- | --- | --- |
| Browser (UI) | User's laptop | Screens, questions, "good answer includes" text, app address, Run button, report |
| Your server | Vercel (Tj's account) | Python (FastAPI). Sends questions to their app with requests.post, runs the checks, saves to Supabase. Holds the Supabase secret key (never in the browser) |
| Their app | The user's own host (Pratik's: Vercel) | Black box. Question in, answer out. Tool never reads inside it |
| Supabase | Supabase's computers | Login (auth) plus 3 tables: questions, runs, answers |
| LLM (last, optional) | Free provider (Groq or Gemini, undecided) | One-line failure suggestion. Key kept on server only |

Arrows (all code unless marked AI):

- Browser to your server: questions, good-answer text, app address, field names.

- Your server to their app: each question (Request/POST). (API Call)

- Their app to your server: the answer, or error / timeout.

- Your server to Supabase: save run and answers. (API Call)

- Supabase to your server to browser: show the report.

- (AI, last) Your server to LLM: failed rows only; suggestion comes back.

Design decision (proposed, Tj to confirm, log in decisions.md): the browser sends ONE question per request to your server, then loops through all questions. Reason: Vercel limits how long one request may run, and 15 questions in sequence in one request might hit it. UNVERIFIED limit, check current Vercel plan limits in Stage 2.

## 8. Checks (what Pass and Fail mean)

Per row: "A good answer includes" = one box, words or numbers separated by commas. ALL must appear in the answer, otherwise Fail. Matching ignores upper/lower case (proposed). Example: 300, Cedar. Global, set once per run: "If the answer says this, it's wrong" (for example No reliable answer found). If it appears, Fail. Always on:

- Their app errors (error code), times out (proposed 20 seconds), or returns an empty answer: Fail with reason "app error", "timed out" or "empty answer". Save it, then continue with the next question. Never stop the run.

- If the "includes" box is empty, only the global and always-on checks run. Fail reason (written by code): "missing: 300", "contains wrong text", "app error", "timed out", "empty answer". Known limit (say it honestly in the template): keyword checks can pass an answer that has the right word but the wrong meaning.

Comparison label per question between two runs:

- Fixed = Fail in earlier run, Pass in later run

- Broke = Pass then Fail

- Same = same result both times Computed, never stored.

## 9. Test target: Pratik's app (facts from Tj's hand tests)

- POST https://knowledge-retriever-mvp.vercel.app/api/ans_fact, body {"text": "..."}, reply {"answer": "..."}. Field names: text (question), answer (answer).

- Only 5 fictional documents: noise definitions (3.1), Project Cedar (2.2: ventilation 300 m3/h for 10 occupants), Maple (1.1 BENG 60/35/45), Birch (2.1: daylight 12% / 25 m2 gives 3 m2), Elm (3.1: 2.5 h sun on 21 March).

- Search is keyword-only. Failures return a canned "No reliable answer found" (about 250 bytes), which code can detect. His code adds a "Verification required" line, so that line always passes.

- Hand-test result on 15 questions: 1 to 10 Pass, 11 to 15 Fail ("fresh air", "How bright", typo "ventilaton", "Tell me about the projects", Dutch question).

- Use these as acceptance tests: Birch question with includes 3, 12 should Pass; "fresh air" should Fail with the global text No reliable answer found.

- Unconfirmed: whether his app needs a key (assumed no), and whether his answers always end with "Verification required". Ask Pratik.

## 10. Data model (Tj's tables, final for tonight)

Every table has user_id so RLS can say: a user sees a row only when auth.uid() = user_id.

Question: id, user_id, question_text, good_answer_includes Run: id, user_id, created_at, app_address, question_field_name, answer_field_name, global_wrong_text Answer: id, user_id, run_id, question_id, app_answer, pass_fail, fail_reason

Arrows: Answer points to Run, Answer points to Question. Run and Question are NOT connected to each other (an answer is the cell where one question meets one run). Run 2 adds new Answer rows with a new run_id. It never overwrites Run 1. That is how the fix can be proved. Login users come from Supabase auth (auth.users). No user table to build. Known trade-off: if the user edits "good answer includes" after Run 1, Run 1's result was judged by the old text. Accepted for tonight, logged.

Test queries (the model is done when these work):

- Every answer in one run with pass_fail and fail_reason.

- For the same question_id, pass_fail in run A vs run B (gives fixed / broke / same).

- For one failed answer, the fail_reason.

- A second user sees none of the first user's rows.

## 11. Screens (Tj's 10-screen UI sequence, plain labels)

- Sign up with email, or Google sign in.

- Setup page. Top: app address, "where the question goes" field name, "where the answer comes back" field name, "If the answer says this, it's wrong" (global verifier). Rows: "What will your user ask?" and "A good answer includes:" (grey example text; helper line "Separate with commas. All of them must appear."). "+ Add question", delete per row. Note under rows: "We recommend 10 questions. Fewer works too."

- Submit / Run button.

- Loading screen (something fun while it runs).

- Report table: Question | App's answer | Pass or Fail (| Why it failed for fails). Click a row to see the failed answer. Open question for Tj: after a fail, what does the user look at first, the score or the failed answer? Show that first.

- Download report (cut first).

- Run 1 score (for example 10/15) and a short summary.

- Rerun button.

- Questions confirming screen: user may edit questions, then run again.

- Run 2 score (for example 14/15) shown side by side with Run 1: one table, columns Question | Run 1 | Run 2 | Fixed / Broke / Same.

## 12. Stages (build one, verify, then the next)

General rules for Claude Code (paste at the top of every stage prompt):

- Build ONLY the stage described. No extra features.

- Never put a key or password in code; use environment variables. Repo is public.

- After building, explain the code line by line in plain English.

- Add each choice you made to decisions.md under "AI decided".

- If something in this PRD is unclear, ask; don't guess.

General duties of Tj as verifier at every stage:

- Before the stage: write the stage's input / process / output in your own words (a box is provided). Compare with this PRD.

- After the stage: run the "Verify" steps yourself, with your own hands, not by reading Claude's summary.

- Ask Claude Code to explain the code. Then explain it back in your own words (to me or in your notes). If you can't, stop and go back.

- Write at least one line in decisions.md under "Tj decided".

- Only then start the next stage.

### Stage 0: Setup (about 20 min, 4:30 to 4:50)

Build: public GitHub repo; FastAPI project skeleton that deploys; Supabase project created; env variable names listed (SUPABASE_URL, SUPABASE_SERVICE_KEY, later LLM key); .gitignore with .env. Tj does by hand: create the repo and Supabase project, set the repo to public, paste keys into Vercel env settings (never in chat). Verify: repo is public; opening .env in the repo on GitHub finds nothing; the skeleton returns a 200 on a test route. Done when: a hello route works locally.

### Stage 1: One function (about 40 min, 4:50 to 5:30)

Tj writes first (in own words): Input: the question, "good answer includes" text, global wrong text, app address, question field name, answer field name. Process: send the question, get the answer or an error, run the checks. Output: the app's answer, pass or fail, fail reason. Build: one Python function check_one(...) per section 8, calling requests.post with a 20-second timeout. Includes error, timeout, empty answer rules. Verify (against Pratik's real app):

- Birch question, includes 3, 12: Pass.

- "fresh air", global text No reliable answer found: Fail, reason shows wrong text.

- Includes 99999 on a question that passes elsewhere: Fail, reason "missing: 99999".

- Wrong app address: Fail "app error", no crash.

- Empty includes box: still returns a result. Done when: all 5 above behave as written, and Tj can explain what each line of check_one does. Tj's decision to log: matching ignores case (yes/no); timeout length.

### Stage 2: API plus deploy (about 30 min, 5:30 to 6:00)

Build: POST /api/run-question that wraps check_one (Pydantic validates input); deploy to Vercel. Design is one question per request. Check current Vercel time limits for the plan being used and write the finding in decisions.md. Verify:

- Live vercel.app link (not 127.0.0.1) answers a test request with 200 (use httpie.io/app).

- Open the link from incognito.

- Check the Vercel Logs tab after one request.

- A broken request returns a clear error, not a crash. Done when: a stranger could send one question to the live URL and get a result. This is the minimum "live link" for the Mon check-in. Post a Yellow with this link if nothing else works by 8 PM.

### Stage 3: Save in Supabase (about 45 min, 6:00 to 6:45)

Tj writes first: for the 3 tables, one sentence each on why it exists, from memory. Build: create Question, Run, Answer tables (schema.sql or Table Editor); on a run, save one Run row, then one Answer row per question; Supabase SDK insert/select from the server using the secret key. Verify:

- Run 10 questions, open Supabase Table Editor, see 1 Run row and 10 Answer rows with the right run_id and question_id.

- Reload the page or restart the server; the data is still there (not in memory or a file).

- Run again: now 2 Run rows and 20 Answer rows; Run 1's answers unchanged. Done when: Tj can answer test queries 1 to 3 by looking at the tables.

### Stage 4: Screens (about 45 min, 6:45 to 7:30)

Tj's sketch is the spec: screens 2 to 5 and 7. Styling is last. Build: setup page with address, field names, global wrong text, growing rows, Run button; loading screen; report table with Pass or Fail, fail reason, click a row to see the failed answer; Run 1 score. Verify:

- Matches the UI sketch screen by screen.

- Add a row, delete a row, 1 row and 10 rows both run.

- Click Run, 10 results appear.

- A bad app address shows a readable error, not a blank page. Done when: a person who didn't help build it can add questions, run, and read the report.

### Stage 5: Rerun and Run 1 vs Run 2 (about 30 min, 7:30 to 8:00)

Build: Rerun button; optional edit of questions first (screen 9); compare table Question | Run 1 | Run 2 | Fixed / Broke / Same; scores for both runs. Verify:

- Make Pratik's app give one different result (or edit the includes text of one question) and see Fixed or Broke appear on the right row.

- Run 1 is still intact after Run 2.

- Same question never appears twice in one run. Done when: the screenshot of Run 1 vs Run 2 can go in the template.

### Stage 6: Login and RLS plus two-user test (about 30 min, 8:00 to 8:30)

Build: Supabase Auth (email first, Google if time); every table row carries user_id; RLS ON with policy auth.uid() = user_id; browser uses only the publishable key; secret key stays on the server. Verify (two-user test, screenshot it):

- User A in a normal window, user B in incognito.

- A adds a question and runs it. B must not see it, nor A's runs.

- Open the link logged out: nothing private visible.

- Confirm the secret key isn't anywhere in the browser (view page source). Done when: screenshot of the two-user test exists. If this isn't finished by 8:30, post Yellow, run the Pratik session on what is live, and finish RLS Tuesday morning. It is a never-cut item and must be done before the Tue 9 PM submit.

### Stage 7 (optional, only if everything above works): AI explanation

Build: after all Pass/Fail are saved, send only failed rows to a free LLM (Groq or Gemini; Tj to choose) and show one labelled "suggestion". Never changes a verdict. If unsure it says "I don't know". Verify: the suggestion is shown beside, never instead of, the code's fail reason; turn the LLM key off and the tool still works; check 3 suggestions against what you know by hand. If it disagrees with you, don't ship it.

## 13. Before 9 PM checklist

- Read the Green criteria for the "Stored" (Mon 9 PM) check-in.

- Post the check-in (Green, or Yellow with the reason) with the live link or best proof.

- Send Pratik the live link and tell him: sign up, add your questions, run, change something, run again.

- Don't help during the session. Write down what he did, what he changed, which case flipped, one surprise.

- Hide names in anything posted. Ask before screenshots.

## 14. Security checklist

- No keys or passwords in the repo (check with a search before making public).

- Secret Supabase key only in Vercel env and server code.

- 127.0.0.1 links never submitted.

- RLS on every table.

- Drive/proof files: hide account numbers and names.

## 15. Open items (Tj to answer)

- Front end choice: plain HTML/JS page served with the API (simplest, proposed) or a framework?

- Which coding AI tonight: Claude Code (assumed)?

- Is the Supabase project already created? Any existing repo?

- Timeout length: 20 seconds OK?

- Matching ignores case: OK?

- Does Pratik's app need a key? Does his answer always end with "Verification required"?

- LLM provider for the last stage: Groq or Gemini?

- After a fail, what did Pratik look at first, the score or the failed answer? (Decides what screen 5 shows first.)

- Third no-go line in your own words.

- Per-run limit on questions (none proposed).

### Every stage (do this first)

- Predict: write what you expect to see when the stage works, before Claude Code starts. Check it against what you actually see. A mismatch means you learned something or the build is wrong.

- Scope check: compare the list of files and features Claude Code created against the stage description. Anything extra gets deleted or logged.

- Explain-back: if you can’t explain a file in one sentence, you don’t own it yet.

- Decisions: write one line in decisions.md under “Tj decided”, and move any AI choice you accept or reverse.

### Stage 0: Setup

- Predict: what should be in the repo right now? (A skeleton, no data, no keys.)

- Run: open the repo in an incognito window and confirm it’s public. Search the repo on GitHub for “key” and “secret”. Confirm that .env isn’t there but .gitignore lists it.

- Read: the .gitignore, and where the keys are read from (should be environment variables only).

- Challenge: “Where will each key live: laptop, Vercel, browser?” and “Which key is safe in the browser, and which is never?”

- Red flag: any real key pasted into a file or a chat message.

### Stage 1: One function

- Predict: write 5 test cases with the result you expect before running any.

- Run: the 5 cases from the PRD against Pratik’s real app, plus one you invent that tries to break it (a very long question, a blank question).

- Read: the check function. Find these by yourself: the line that sends the question, the timeout number, the line that handles an error, the line that checks each comma-separated word, the line that checks the global wrong text.

- Challenge: “What happens if the answer has the word in capitals?” “What if the includes box has a trailing comma?” “What if their app returns something that isn’t JSON?”

- Red flag: a Pass you can’t explain. Any Pass that came from a failed or empty answer.

### Stage 2: API and deploy

- Predict: what status code should a good request return, and what should a bad one return?

- Run: call the live link, not localhost, from httpie or another device. Check the Vercel Logs tab after the call.

- Read: which input fields the route requires, and what it does when one is missing.

- Challenge: “How long can one request run on my plan?” and “Why is one question per request safer?” Write the answer in your own words.

- Red flag: it works on your laptop but not on the live link. A 127.0.0.1 link anywhere.

### Stage 3: Save in Supabase

- Predict: after one run of 10 questions, how many rows should exist in each table?

- Run: open the Supabase Table Editor yourself and count rows. Restart the server and check that the data is still there. Run twice and confirm that Run 1’s rows haven’t changed.

- Read: the insert code. Check that each Answer row gets the right run_id and question_id, and that every row gets a user_id.

- Challenge: “Is anything stored in memory or in a file instead of the database?” (Vercel loses files.) “Where does the user_id come from?”

- Red flag: Run 2 changing Run 1’s rows. Duplicate rows. A user_id left empty.

### Stage 4: Screens

- Predict: sketch what each screen should show for one failed row and one passed row.

- Run: go through the screens as a stranger would: first visit, one row, ten rows, a wrong app address, an empty page.

- Read: which data each screen asks the server for. Check that the report table reads from what was saved, not from what happened in memory.

- Challenge: “After a fail, what’s the first thing on screen?” (Your decision from the sketch.) “What does the user see while it runs, and if it takes 30 seconds?”

- Red flag: a screen with a field you never put in your sketch. A blank page on an error.

### Stage 5: Rerun and compare

- Predict: pick one question you’ll make flip. Write down which label should appear.

- Run: make it flip in both directions (Fixed and Broke) by editing the includes text, then check the labels on the right rows. Check that Run 1’s numbers didn’t change.

- Read: how the comparison matches Run 1’s answer to Run 2’s answer for the same question (it must use question_id, not the order of rows).

- Challenge: “What if the user deletes a question between runs?” “What if Run 2 has more questions than Run 1?”

- Red flag: matching by position. A label stored in the database instead of computed.

### Stage 6: Login and RLS

- Predict: exactly which rows should user B see after user A runs a test? (None.)

- Run: the two-user test: A in a normal window, B in incognito. Add a question as A and check that B sees nothing. Log out and open the link. View the page source and search for the secret key.

- Read: the RLS policy for every table. Check that it exists on all three tables, not just one.

- Challenge: “Which key does the browser use, and which does the server use, and why?” “What happens if I forget the policy on one table?”

- Red flag: RLS off on any table. The secret key anywhere in the browser or the repo. B can see A’s data.

### Stage 7: AI explanation (optional)

- Predict: for 3 failed rows, write the reason yourself first.

- Run: compare the AI’s line to yours. Turn off the key and confirm that the tool still works and still shows the code’s reason.

- Read: the prompt, and confirm it only receives the four allowed inputs (question, good-answer text, app’s answer, failed check).

- Challenge: “What does it say when it doesn’t know?” “Can it ever change a Pass or Fail?” (It must not.)

- Red flag: it disagrees with you on 1 of 3 and you ship it anyway. A suggestion that looks like a verdict.